Project name: Spendwise

Project teammates: Jing Li, Chih-Yu Tsai

Project planning: 1/28

1, Core features:

Income and Expense Tracking:

- Users can log income and expenses with details (amount, date, category, description).

- Ability to edit and delete entries.

Category Management:

- Predefined categories (e.g., Food, Rent, Utilities, Clothes,  Entertainment).

- Custom categories that users can create, edit, and delete.

Budget Setting:

Visual indicators (e.g., progress bars) showing budget utilization( for total budget).

Expense Categorization:

- Automatic or manual categorization of expenses based on user inputs.

Data Visualization:

- Pie charts for category-wise spending.

- Line graphs for income vs. expenses over time.

- Monthly and yearly summaries.

Alerts and Notifications:

- Alerts for budget nearing limits.

2, MVP (Minimum viable product)

Income and Expense Tracking:

- Log income and expenses with details (amount, date, category, and description).

- Ability to view, edit, and delete entries.

Category Management:

- Predefined categories (e.g., Food, Rent, Utilities, Entertainment).

Budget Setting:

- Set a monthly budget.

Basic Data Visualization:

- Pie chart showing category-wise spending for the current month.

- Bar chart comparing total income and expenses.

Secure Authentication:

- User login with email and password.

3, User Stories:

Default Categories:

As a user, I want the system to provide predefined categories (e.g., Food, Rent, Utilities, Entertainment) so that I can quickly start tracking my expenses without creating categories from scratch.

Assigning Transactions to Categories:

As a user, I want to assign my income and expenses to specific categories so that I can understand how much I spend in each area.

Customizable Time-Based Visualization

As a user, I want the system to provide an option for visualizing total income and expenses in a bar chart that can be filtered by week, month, or year so that I can better understand the trends and changes for my income and expenses.